Project Planning Phase

Project Planning

| Date | November 2, 2025 |
| --- | --- |
| Team ID | F53C03230D9D3649CD4402B24FF15FEB |
| project Name | Educational organization using ServiceNow |

Project: Educational Management System Using ServiceNow

1. Project Goal:

To design, develop, and implement a custom application within ServiceNow to automate and streamline the student admission and progress tracking processes for an educational organization.

2. Project Scope:

- In Scope:

  - Creation of three custom tables: Salesforce (parent), Admission (child), Student Progress.

  - Configuration of all necessary fields, including choice lists and reference fields.

  - Creation of user-friendly forms using Form Design and Form Layout.

  - Implementation of a Process Flow on the Admission form.

  - Setup of auto-numbering (SAL...) for all records.

  - Development of client scripts for:

    - Auto-population of data (Pincode -> Address, Admission Number -> Student Details).

    - Automated calculations (Total, Percentage, Result).

    - Form validation and read-only fields.

- Out of Scope:

  - Teacher or staff management.

  - Class scheduling or attendance tracking.

  - Student or parent-facing portal.

  - Integration with any real external financial systems.

3. Milestones and Timeline (Example 4-Week Sprint):

| Week | Milestone | Key Tasks |
| --- | --- | --- |
| Week 1 | Foundation & Data Model | - Set up ServiceNow PDI. - Create Update Set. - Define and build all three tables (Salesforce, Admission, Student Progress). - Configure all table columns, references, and choice lists. |
| Week 2 | User Interface (UI) | - Configure Form Layouts for all tables (including dot-walking). - Create user-friendly Form Designs for all tables (2-column layouts, sections). - Implement Number Maintenance for "Admin Number". |
| Week 3 | Business Logic & Process | - Build the Process Flow for the Admission table. - Develop all Client Scripts for the "Admission Table" (Auto-populate, Pincode Update). - Develop all Client Scripts for the "Student Progress Table" (Disable Fields, Total, Percentage, Result). |
| Week 4 | Testing & Go-Live | - Conduct Performance and User Acceptance Testing. - Test all calculation and auto-population scripts. - Prepare final Result demonstration. - Mark Update Set as "Complete". |

4. Risks:

- Risk 1: Client script calculation logic is incorrect.

  - Mitigation: Test each calculation script individually (Total, Percentage, Result) and then test them as a chain.

- Risk 2: Table inheritance (Salesforce -> Admission) is set up incorrectly.

  - Mitigation: Verify that fields from the Salesforce table are available on the Admission form before building UI.

- Risk 3: Dot-walking on the Student Progress form fails to pull data.

  - Mitigation: Ensure the Admission Number field is a proper Reference Field and that permissions are correct.